**Travel Agency and Tour Planning (Recourse Reservation System)**

**Group 5**

**Travel information and document processing. – IT20172350**

* User Story 1: As a staff member (visa Applicant) in the travel agency, I need travel documents as a PDF file from customers, so that makes easy the process of applying for the visa for those customers.
* User Story 2: As a customer, I need to find travel destination information for my vacation. So that makes it easy to manage my tour.

**Tour Packaging and Costing. – IT20255510**

* User Story 1: As a Staff Member. I need Estimate best tour packages with profitable prices. So that I can get attraction from Customers to our tour packages.
* User Story 2: As a customer. I need to decide a good tour package for my family vacation. So that I can easily manage my vacation.

**Reservation of ground -IT 20186906**

* User Story 01: As a customer, I want to reserve a guide. So that make the journey is easier for us.
* User Story 02: As an Administrator, I want to add a new taxi as ground recourses to the system. So, we can provide excellent service to customer.

**Accommodation reservation – IT20204648**

* User Story 1: As a register or unregister customer, I need to search accommodations registered in the site. So that I can chose where I want to reserve.
* User Story 2: As an Accommodation management admin, can register new accommodations to the data base. So that we can improve our range of accommodation reservation.

**Reservation of Tickets - IT20046552**

* User story 1: As a customer, I want to book an airplane ticket online. So that make things easier and save time.
* User story 2: As Ticket reservation management Admin, I want to get a list of people who have booked tickets on daily basis. So that makes things easy to manage

**User Management – IT20142964**

* User story 1: As a guest user, I need to create a new account by giving valid user details. So that, I can register to the system
* User story 2: As an Admin, I need to be logging into the system by giving correct details. So that I can access the system easily.

**Travel Insurance-IT20163204**

* User story 1: As a customer. I need travel insurance for when I travel. So that I get insurance for my baggage, travel break-up and accidents for when I travel.
* User story 2: As a Travel Insurance management Admin. I need to give the customer a good travel insurance package. So that we can give good Insurance offers and service to the customer

**Event management – IT20142728**

* User story 1: As an organization, we need to arrange a conference for our organization. So that allow us to deliver our messages and discussion authentically.
* User story 2: As an Event management Admin, I need to decide suitable place for customer’s event. So that helps me to manage the event easily.

Product Backlog

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Order | ID | User story | Type | Status | Estimate |
| 1 | U1 | As a guest user I want to create a new account by giving valid user details. So that I can register to the system. | Requirement | Not Started |  |
| 2 | U2 | As the registered user I need to login to the system by giving correct username and the password. So that I can get better experience from the system easier. | Requirement | Not Started |  |
| 3 | U3 | As the registered user I can view my profile and update information.so that I can easily update my current information. | Maintenance | Not Started |  |
| 4 | U4 | As a registered user I can delete my profile. | Requirement | Not Started |  |
| 5 | U5 | As a registered user I can view my profile and check my login details.so that I can get current information that stored in the system. | Requirement | Not Started |  |
| 6 | U6 | As an admin I can check the user accounts/profiles. So that I can easily manage the login details and monitor the user progress. | Requirement | Not Started |  |
| 7 | U7 | As a registered user I can logout from the system at any time. | Maintenance | Not Started |  |
| 8 | U8 | As an admin I need to login to the system by giving correct details. So that I can access the system easily. | Requirement | Not Started |  |
| 9 | U9 | As an admin I can check the user accounts/profiles. So that I can easily manage the login details and monitor the user progress. | Maintenance | Not Started |  |
| 10 | U10 | As an admin I can update the user profile of the system. So that I can maintain the user profiles in the system properly. | Maintenance | Not Started |  |
| 11 | A1 | As an Accommodation management admin, I need to register new accommodations to the data base. So that we can improve our range of accommodation reservation. | Maintenance | Not Started Not Started |  |
| 12 | A2 | As an accommodation reservation manager, I need to update details about accommodations. So that helps us to make our accommodation details up to date. |  | Not Started |  |
| 13 | A3 | As an accommodation reservation manager, I need to check reservations. So that help us to manage the reservations easily. |  | Not Started |  |
| 14 | A4 | As an accommodation reservation manager, I want to check payment details whose booked accommodation |  | Not Started |  |
| 15 | A5 | As a register or unregister customer, I need to search accommodations registered in the site. So that I can chose where I want to reserve. | Requirement | Not Started |  |
| 16 | A6 | As a registered customer, I need to book accommodation that I want. So that make easier my reservation works. |  | Not Started |  |
| 17 | A7 | As a customer I need to update my payment details. So that easy to make payments for my reservation. |  | Not Started |  |
| 18 | A8 | As a customer, I need to receive the reservation conformation and accommodation information. So that helps me to confirm my reservation. |  | Not Started |  |
| 19 | A9 | As a customer, I need to cancel my reservation and initiate the refund procedure. So that easy to deal with the situations. |  | Not Started |  |
| 20 | T1 | As a customer, I want to book an airplane ticket online. So that make things easier and save time. | Requirement | Not Started |  |
| 21 | T2 | As a customer, I need to see the list of bus, train and airline, destination and starting points, so that I can select that I want. |  | Not Started |  |
| 22 | T3 | As a customer, I need to see payment option, so that I can easily do money transaction and save the time. |  | Not Started |  |
| 23 | T4 | As a customer, I need to see list of events and ticket prices, so that I can select that I want. |  | Not Started |  |
| 24 | T5 | As an Administrator, I need to add a new ticket, so that satisfy customer requirements.  As an Administrator, I need to delete a ticket, so that expired events and other tickets.  As an Administrator, I need to update tickets, so that according to customer request. |  | Not Started |  |
| 25 | T7 | As Ticket reservation management Admin, I want to get a list of people who have booked tickets on daily basis. So that makes things easy to manage | Maintenance | Not Started |  |
| 26 | G1 | As an Administrator, I want to add a new taxi as ground recourses to the system. So, we can provide excellent service to customer | Maintenance | Not Started |  |
| 27 | G2 | As a customer, I want to select a vehicle. From it we can reserve a vehicle as I want. |  | Not Started |  |
| 28 | G3 | As an administrator, I need to see details about booking taxi day by day. So that make easier to manage. |  | Not Started |  |
| 29 | G4 | As a customer, I need to book a guide. So that make the journey is easier for me. |  | Not Started |  |
| 30 | G5 | As a customer, I want to reserve a guide. So that make the journey is easier for us. | Requirement | Not Started |  |
| 31 | TD1 | As a staff member (visa Applicant) in the travel agency, I need travel documents as a PDF file from customers, so that makes easy the process of applying for the visa for those customers | Requirement | Not Started |  |
| 32 | TD2 | As a visa applicant, I need to update the travel document of customer, if there were any missed document. So that help me to deliver the right and completed document for the visa apply. | Requirement | Not Started |  |
| 33 | TD3 | As a visa applicant, I need to send a confirmation massage for customer. So that helps to customer for know their work was done. |  | Not Started |  |
| 34 | TD4 | As a customer, I need to find travel destination information for my vacation. So that makes it easy to manage my tour. |  | Not Started |  |
| 35 | TD5 | As an admin, I need to update travel information about destinations. So that helps us to deliver current information for our customers. |  | Not Started |  |
| 36 | TD6 | As an admin, I need to delete travel information from page. So that make easy to manage the information page. |  | Not Started |  |
| 37 | TP1 | As a Staff Member  I need to create attractive tour packages page,  So that I can get attraction from Customers to our tour packages. | Maintenance | Not Started |  |
| 38 | TP2 | As a Staff Member,  I need to add new packages,  So that I can display our packages to visitors. | Requirement | Not Started |  |
| 39 | TP3 | As a Staff Member,  I need to Update our tour package details,  So that I can update our package details. |  | Not Started |  |
| 40 | TP4 | As a staff member,  I need to delete tour packages,  Then I can remove the package that we do not provide now. |  | Not Started |  |
| 41 | TP5 | As a Staff Member,  I need to view total reservations and incomes (not profit) per month,  So that I can get business decisions easily by analyzing that data. |  | Not Started |  |
| 42 | TP6 | As a Staff Member,  I need to get customer information by reservation,  So that I can start to arrange that tour from our side for our customer. |  | Not Started |  |
| 43 | TP7 | As a visitor,  I need to know about tour packages,  So that I can get brief idea about prices. |  | Not Started |  |
| 44 | TP8 | As a customer  I need to decide a good tour package for my family vacation.  So that I can easily manage my vacation. |  | Not Started |  |
| 45 | TP9 | As a customer,  I need to see the reservation details,  So that I can have a clear idea about my reservation. |  | Not Started |  |
| 46 | TP10 | As a customer,  I need to cancel my package reservation,  So that I can cancel my tour. |  | Not Started |  |
| 47 | TI1 | As a Customer I want to see the insurance types and its details so that I can choose the type I want | Maintenance | Not Started |  |
| 48 | TI2 | As a Customer I want to reserve the type of insurance I have chosen so that I can get the service from the selected type of insurance. | Requirement | Not Started |  |
| 49 | TI3 | As a Customer I want to edit the type of insurance I have reserved so that I can change the service from the reserved type of insurance. |  |  |  |
| 50 | TI4 | As a Customer I want to delete the insurance I have reserved So that I want the ability to delete the reserved insurance. |  |  |  |
| 51 | TI5 | As a Travel Insurance Administrator, I want to get a detailed report on the insurance that customers have reserved So that I can analyze it and make decisions. |  |  |  |
| 52 | TI6 | As a Travel Insurance Administrator, I want to view travel insurance types So that I can manage the travel insurance types |  |  |  |
| 53 | TI7 | As a Travel Insurance Administrator, I want to search the travel insurance types So that I can find a travel insurance type I want |  |  |  |
| 54 | TI8 | As a Travel Insurance Administrator, I want to add new travel insurance type So that I can offer more travel insurance service to customer |  |  |  |
| 55 | TI9 | As a Travel Insurance Administrator, I want to update the details of travel insurance type So that I can modify the facilities provided in the travel insurance type. |  |  |  |
| 56 | TI10 | As a Travel Insurance Administrator, I want to delete the travel insurance type So that I want the ability to delete an unwanted type of travel insurance**.** |  |  |  |
| 57 | E1 | As an Event management Admin, I need to decide suitable place for customer’s event. So that helps me to manage the event easily. | Maintenance | Not Started |  |
| 58 | E2 | As an Event management Admin, I need to update event reservations. So that help me to make that event details up to date. |  | Not Started |  |
| 59 | E3 | As an Event management Admin, I need to delete cancel event reservations. So that helps me to manage the timetable for the events. |  | Not Started |  |
| 60 | E4 | As an organization, we need to arrange a conference for our organization. So that allow us to deliver our messages and discussion authentically. | Requirement | Not Started |  |

Sprint Backlog 1

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Priority | User Story | User Story# | Story point | Estimate (Hours) |
| **1** | **As a guest user I want to create a new account by giving valid user details. So that I can register to the system.** | **4** |  | **9** |
|  | Design user interface of the registration page by using HTML, js, CSS |  |  | 4 |
|  | Create user details table in the DB |  |  | 3 |
|  | Connect the DB |  |  | 2 |
| **2** | **As the registered user I want to login to the system by giving correct username and the password. So that I can get better experience from the system easier.** | **5** |  | **8** |
|  | Design login user interface using HTML, CSS, js |  |  | 3 |
|  | Add validation of username, password |  |  | 2 |
|  | Redirect to the system home page |  |  | 2 |
|  | Create login DB |  |  | 1 |
| **3** | **As the registered user I can view my profile and update information.so that I can easily update my current information.** | **1** |  | **4** |
|  | Add delete button to user profile page and design delete account page by using HTML and adding styles |  |  | 2 |
|  | Develop the connection of DB and Delete the records from the DB |  |  | 2 |
| **4** | **As a registered user I can delete my profile.** |  |  | **2** |
|  | Add delete button to user profile page and design delete account page by using HTML and adding styles |  |  | 1 |
|  | Develop the connection of DB and Delete the records from the DB |  |  | 1 |
| **5** | **As a registered user I can view my profile and check my login details.so that I can get current information that stored in the system.** |  |  | **2** |
|  | Add user profile button to home page |  |  | 1 |
|  | Design UI for user profile page using HTML, CSS, js |  |  | 1 |
| **6** | **As an admin I can check the user accounts/profiles. So that I can easily manage the login details and monitor the user progress.** |  |  | **5** |
|  | Add user details button to admin home page |  |  | 1 |
|  | Create UI for user details page by using HTML, js, CSS |  |  | 2 |
|  | Connect the user details DB |  |  | 2 |
| **7** | **As a registered user I can logout from the system at any time.** |  |  | **2** |
|  | Add logout button to home page link the button to redirect it to login page |  |  | 2 |
| **8** | **As an admin I need to login to the system by giving correct details. So that I can access the system easily.** |  |  | **5** |
|  | Design user interface of the admin login page by using HTML, js, CSS |  |  | 2 |
|  | Develop the access of the system by using sessions |  |  | 2 |
|  | Develop the DB connection |  |  | 1 |
| **9** | **As an admin I can update the user profile of the system. So that I can maintain the user profiles in the system properly.** |  |  | **2** |
|  | Add update button to admin login page |  |  | 1 |
|  | Develop the Connection of user details DB |  |  | 1 |
| **10** | **As a registered user, if I forgot my password, I can be able to reset my password.so that I can re-login with my new password to the system.** |  |  | **7** |
|  | Add forgot password button to login UI |  |  | 1 |
|  | Design forgets password page using HTML, js, CSS |  |  | 2 |
|  | Develop the function to send the verification code to email |  |  | 2 |
|  | Develop the validation of details |  |  | 2 |
| **11** | **As an Accommodation management admin, I need to register new accommodations to the data base. So that we can improve our range of accommodation reservation.** |  |  | **4** |
|  | Develop accommodation database |  |  | 2 |
|  | Develop function to add new accommodation from the system |  |  | 2 |
| **12** | **As an accommodation reservation manager, I need to update details about accommodations. So that helps us to make our accommodation details up to date.** |  |  | **2** |
|  | Develop function to update details |  |  | 2 |
| **13** | **As an accommodation reservation manager, I need to check reservations. So that help us to manage the reservations easily.** |  |  | **6** |
|  | Design reservation database |  |  | 2 |
|  | Develop reservation database |  |  | 2 |
|  | Develop function to check new reservations |  |  | 2 |
| **14** | **As an accommodation reservation manager, I want to check payment details whose booked accommodation** |  |  | **2** |
|  | Develop function to check payment details |  |  | 2 |
| **15** | **As a register or unregister customer, I need to search accommodations registered in the site. So that I can chose where I want to reserve.** |  |  | **5** |
|  | Develop search box and search button to search function |  |  | 1 |
|  | Provide filters to advance search |  |  | 2 |
|  | Develop page to show search results |  |  | 2 |
| **16** | **As a registered customer, I need to book accommodation that I want. So that make easier my reservation works.** |  |  | **2** |
|  | Develop payment mechanism |  |  | 2 |
| **17** | **As a customer I need to update my payment details. So that easy to make payments for my reservation.** |  |  | **3** |
|  | Develop a function to update payment details as a digital payment slip and a conformation email |  |  | 3 |
| **18** | **As a customer, I need to receive the reservation conformation and accommodation information. So that helps me to confirm my reservation.** |  |  | **3** |
|  | Develop a function to send a email to conformation message and show accommodation details |  |  | 3 |
| **19** | **As a customer, I need to cancel my reservation and initiate the refund procedure. So that easy to deal with the situations.** |  |  | **3** |
|  | Develop a function to cancel reservation and refund |  |  | 3 |
| **20** | **As a customer, I want to book an airplane ticket online. So that make things easier and save time.** |  |  | **6** |
|  | Develop a type of Ticket page. (react.js) |  |  | 2 |
|  | Create a button for Bus, Railway, Airline, Event Tickets. (react.js) |  |  | 1 |
|  | Design a types of Ticket table. |  |  | 1 |
|  | Create a types of Ticket table |  |  | 1 |
|  | Development of the confirmation page (React Js) |  |  | 1 |
| **21** | **As a customer, I need to see the list of bus, train and airline, destination and starting points, so that I can select that I want**. |  |  | **9** |
|  | Design a bus Timetable to display Destination, starting points, distance, arrival time, beginning time(react.js) |  |  | 2 |
|  | Design a Railway Timetable with Destination, starting points, distance, arrival time, beginning time(react.js) |  |  | 2 |
|  | Design an Airline Timetable with Destination, starting points, distance, arrival time, beginning time(react.js) |  |  | 2 |
|  | Design a bus ticket prices for each destination (React.js) |  |  | 1 |
|  | Design a Railway ticket prices for each destination (React.js) |  |  | 1 |
|  | Design an Airline ticket prices for each destination (React.js) |  |  | 1 |
| **22** | **As a customer, I need to see payment option, so that I can easily do money transaction and save the time.** |  |  | **6** |
|  | Design payment option (react.js) |  |  | 2 |
|  | Design Card details (react.js) |  |  | 2 |
|  | Design a payment table |  |  | 1 |
|  | Create payment table |  |  | 1 |
| **23** | **As a customer, I need to see list of events and ticket prices, so that I can select that I want.** |  |  | **6** |
|  | Design Event Timetable (react.js). |  |  | 2 |
|  | Design Event prices (react.js) |  |  | 2 |
|  | Design event Details(react.js) |  |  | 2 |
| **24** | **As an Administrator, I need to add a new ticket, so that satisfy customer requirements.** |  |  | **3** |
|  | Develop the react page for creating with styles. |  |  | 2 |
|  | Add the record to the DB |  |  | 1 |
| **25** | **As an Administrator, I need to delete a ticket, so that expired events and other tickets.** |  |  | **3** |
|  | Develop the react page for deleting with styles. |  |  | 2 |
|  | Remove the record from DB. |  |  | 1 |
| **26** | **As an Administrator, I need to update tickets, so that according to customer request.** |  |  | **4** |
|  | Develop the react page for Updating with styles. |  |  | 2 |
|  | Retrieve the current information of the customer from DB. |  |  | 1 |
|  | Retrieve the current information of the customer from DB. |  |  | 1 |
| **27** | **As an Administrator, I need to get a list of people who have booked tickets on daily basis, so that is easy to manage.** |  |  | **6** |
|  | Design a reservation table |  |  | 1 |
|  | Create reservation table |  |  | 1 |
|  | Develop an Administrator |  |  | 2 |
|  | view report page(react.js) |  |  | 2 |
| **28** | **As an administrator, I want to add a new taxi to the system. So, we can provide excellent service to customer** |  |  | **25** |
|  | Development of the insert taxi page (React Js) |  |  | 2 |
|  | Development of the components on insert taxi page (React Js) |  |  | 8 |
|  | Create a table link with the database. (MongoDB) |  |  | 3 |
|  | Setting up CRUD Operations. (Node Js) |  |  | 10 |
|  | Development of the confirmation page (React Js) |  |  | 2 |
| **29** | **As a customer, I need to select a vehicle. So that help us to reserve a vehicle as we want.** |  |  | **25** |
|  | Development of the vehicle reservation page (React Js) |  |  | 2 |
|  | Development of the components and tables on vehicle reservation page (React Js) |  |  | 8 |
|  | Create a table link with the database. (MongoDB) |  |  | 3 |
|  | Setting up CRUD Operations. (Node Js) |  |  | 10 |
|  | Development of the confirmation page (React Js) |  |  | 2 |
| **30** | **As an administrator, I want to see details about booking taxi day by day. So that it is easier to manage.** |  |  | **25** |
|  | Development of the view booking page |  |  | 3 |
|  | Development of the Vehicle booking admin page (React Js) |  |  | 6 |
|  | Development of the data tables (React Js) |  |  | 2 |
|  | Create a table link with the database. (MongoDB) |  |  | 3 |
|  | Development of the components on vehicle booking admin page (React Js) |  |  | 8 |
|  | Development of search bar (React Js) |  |  | 3 |
| **31** | **As a customer, I need to book a guide. So that make the journey is easier for us.** |  |  | **32** |
|  | Development of the item reservation page (React Js) |  |  | 2 |
|  | Development of the item Selection page (React Js) |  |  | 4 |
|  | Development of the components on item selection page (React Js) |  |  | 5 |
|  | Development of the components on guide reservation page (React Js) |  |  | 4 |
|  | Create a table link with the database. (MongoDB) |  |  | 4 |
|  | Development of search bar |  |  | 3 |
|  | Setting up CRUD Operations. (Node Js) |  |  | 10 |

Sprint Backlog 2

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **priority** | **User story** | **User story#** | **Story point** | **Estimate**  **hours** |
| **1** | **As a staff member (visa Applicant) in the travel agency, I need travel documents as a PDF file from customers, so that makes easy the process of applying for the visa for those customers** |  |  | **11** |
|  | Develop travel document upload page (React JS) |  |  | 5 |
|  | Design the travel document table (Mongo DB) |  |  | 3 |
|  | Develop the function, that save travel document to the travel document page. |  |  | 3 |
| **2** | **As a visa applicant, I need to update the travel document of customer, if there were any missed document. So that help me to deliver the right and completed document for the visa apply.** |  |  | **10** |
|  | Develop travel document details view page (Admin side) |  |  | 4 |
|  | Develop travel document update page |  |  | 3 |
|  | Develop a function to send the information contained in the updated details to the DB after saving. |  |  | 6 |
| **3** | **As a visa applicant, I need to send a confirmation massage for customer. So that helps to customer for know their work was done.** |  |  | **6** |
|  | Develop a send confirmation massage page (Admin side) |  |  | 6 |
| **4** | **As a customer, I need to find travel destination information for my vacation. So that makes it easy to manage my tour**. |  |  | **11** |
|  | Develop the travel information page for customer |  |  | 4 |
|  | Develop the travel information details table |  |  | 2 |
|  | Develop the function to retrieve data from travel information details table and display into travel information page. |  |  | 5 |
| **5** | **As an admin, I need to update travel information about destinations. So that helps us to deliver current information for our customers.** |  |  | **13** |
|  | Develop update travel information page (Admin side) |  |  | 5 |
|  | Develop the function to send the information contained in the updated travel information details to the travel information table after saving. |  |  | 8 |
| **6** | **As an admin, I need to delete travel information from page. So that make easy to manage the information page.** |  |  | **6** |
|  | Develop the delete button to remove the travel information. |  |  | 2 |
|  | Develop the function to delete information from travel information table after deletion. |  |  | 4 |
| **7** | **As a tour packaging management admin**  **I need to create attractive tour packages page,**  **So that I can get attraction from Customers to our tour packages.** |  |  | **22** |
|  | Create Package table.  (MongoDB) |  |  | 2 |
|  | Development of Package Handling Page Interface.  (React JS) (Admin Side) |  |  | 12 |
|  | Adding styles to package handling page. |  |  | 8 |
| **8** | **As a tour packaging management admin**  **I need to add new packages,**  **So that I can display our packages to visitors.** |  |  | **19** |
|  | Development of Add package function. (Admin Side) |  |  | 15 |
|  | Create connection for send package details to database. |  |  | 4 |
| **9** | **As a Staff Member,**  **I need to Update our tour package details,**  **So that I can update our package details.** |  |  | **19** |
|  | Development of update package function. (Admin Side) |  |  | 15 |
|  | Create connection for send updated package details to database. |  |  | 4 |
| **10** | **As a staff member,**  **I need to delete tour packages,**  **Then I can remove the package that we do not provide now.** |  |  | **19** |
|  | Development of delete package function. (Admin Side) |  |  | 15 |
|  | Create connection with database and delete specific package from database. |  |  | 4 |
| **11** | **As a Staff Member,**  **I need to view total reservations and incomes (not profit) per month,**  **So that I can get business decisions easily by analyzing that data.** |  |  | **20** |
|  | Development of create automated reservation report and display. |  |  | 10 |
|  | Development of calculation of total income and display a report. |  |  | 10 |
| **12** | **As a Staff Member,**  **I need to get customer information by reservation,**  **So that I can start to arrange that tour from our side for our customer** |  |  | **18** |
|  | Development of get customer details from reservation details in database. |  |  | 10 |
|  | Development of display customer details related to reservation. |  |  | 8 |
| **13** | **As a customer,**  **I need to see the reservation details,**  **So that I can have a clear idea about my reservation.** |  |  | **15** |
|  | Develop a reservation view page for customer account |  |  | 8 |
|  | Retrieve data from reservation table for reservation view page. |  |  | 7 |
| **14** | **As a customer,**  **I need to cancel my package reservation,**  **So that I can cancel my tour**. |  |  | **26** |
|  | Create cancel Reservation table. (MongoDB) |  |  | 6 |
|  | Development of cancel tour reservation button and redirect to cancelation form. |  |  | 4 |
|  | Development of Form Submission for Cancel tour Reservation. |  |  | 8 |
|  | Create connection with database and store details of cancelation form. |  |  | 8 |
| **15** | **As a Customer I want to see the insurance types and its details so that I can choose the type I want** |  |  |  |
|  | Development of the travel insurance types page (React JS) |  |  |  |
|  | Development of the list of travel Insurance types on travel insurance types |  |  |  |
| **16** | **As a Customer I want to reserve the type of insurance I have chosen so that I can get the service from the selected type of insurance.** |  |  |  |
|  | Development of the Reservation of Insurance page (React JS) |  |  |  |
|  | Design of the Reservation of Insurance table (MongoDB) |  |  |  |
|  | Development of how-to bring customer and chosen insurance information to DB |  |  |  |
| **17** | **As a Customer I want to edit the type of insurance I have reserved so that I can change the service from the reserved type of insurance.** |  |  |  |
|  | Develop the edit button to change the reserved insurance. |  |  |  |
|  | Develop a page that edit the type of travel insurance. |  |  |  |
|  | Development of send the information contained in the edit details to the DB after saving. |  |  |  |
| **18** | **As a Customer I want to delete the insurance I have reserved So that I want the ability to delete the reserved insurance.** |  |  |  |
|  | Develop the delete button to remove the reserved insurance. |  |  |  |
|  | Development to delete information from DB after deletion. |  |  |  |
| **19** | **As a Travel Insurance Administrator, I want to get a detailed report on the insurance that customers have reserved So that I can analyze it and make decisions.** |  |  |  |
|  | Development of the Reservation of Insurance admin page (React JS) |  |  |  |
|  | Develop a report generate button on page |  |  |  |
|  | Development of the how to get report |  |  |  |
| **20** | **As a Travel Insurance Administrator, I want to view travel insurance types So that I can manage the travel insurance types** |  |  |  |
|  | Development of the Travel Insurance types list admin page (React JS) |  |  |  |
|  | Design of the Travel Insurance types table (MongoDB) |  |  |  |
|  | Development of how-to bring travel insurance types of details from DB to page |  |  |  |
| **21** | **As a Travel Insurance Administrator, I want to search the travel insurance types So that I can find a travel insurance type I want** |  |  |  |
|  | Development of the search box |  |  |  |
| **22** | **As a Travel Insurance Administrator, I want to add new travel insurance type So that I can offer more travel insurance service to customer** |  |  |  |
|  | Development of the add new button to travel insurance type list admin page |  |  |  |
|  | Development of the add new travel insurance type page |  |  |  |
|  | Development of send the information contained in the new add type page to the DB after saving. |  |  |  |
| **23** | **As a Travel Insurance Administrator, I want to update the details of travel insurance type So that I can modify the facilities provided in the travel insurance type.** |  |  |  |
|  | Development of the edit button for each type of travel insurance on the travel insurance list admin page |  |  |  |
|  | Develop a page that edit the type of travel insurance. |  |  |  |
|  | Development of send the information contained in the edit page to the DB after saving. |  |  |  |
| **24** | **As a Travel Insurance Administrator, I want to delete the travel insurance type So that I want the ability to delete an unwanted type of travel insurance.** |  |  |  |
|  | Development of the delete button for each type of travel insurance on the travel insurance list admin page |  |  |  |
|  | Development to delete information from DB after deletion. |  |  |  |
| **25** | **As an Event management Admin, I need to decide suitable place for customer’s event. So that helps me to manage the event easily.** |  |  |  |
|  | Develop event view page (Admin side) |  |  |  |
|  | Design the Event details table (MongoDB) |  |  |  |
| **26** | **As an Event management Admin, I need to update event reservations. So that help me to make that event details up to date.** |  |  |  |
|  | Develop event reservation page |  |  |  |
|  | Develop event reservation update page |  |  |  |
|  | Develop event reservation table (MongoDB) |  |  |  |
| **27** | **As an Event management Admin, I need to delete cancel event reservations. So that helps me to manage the timetable for the events.** |  |  |  |
|  | Develop event cancelation form page for customer |  |  |  |
|  | Develop the function to delete cancel reservation from event reservation table. |  |  |  |
| **28** | **As an organization, we need to arrange a conference for our organization. So that allow us to deliver our messages and discussion authentically.** |  |  |  |
|  | Develop event reservation apply form page for customer |  |  |  |
|  |  |  |  |  |